TEST PLAN

SIMPLE CALCULATOR APPLICATION

Document ID: CALC-TP-001     Version: 1.0     Date: 20 October 2026

Prepared by: Software Testing Project Team

Status: Draft for review  |  Application build/platform: To be confirmed

Planning note: This document describes the proposed test plan only. It does not claim that tests have been executed. Confirm the available controls and expected behavior in the selected application before final approval.

# TABLE OF CONTENTS

1.0 Introduction

2.0 Scope

3.0 Testing Approach

4.0 Environment Requirements

5.0 Features to Be Tested

6.0 Requirements Table and Review Checklist

7.0 Risks and Mitigation

8.0 Test Schedule

9.0 Test Deliverables

10.0 Team Responsibilities and Review

# 1.0 INTRODUCTION

This test plan defines the planned manual functional testing of a simple calculator application. The focus is on the core calculator functions, the environment in which testing will take place, the approach used to check behavior, and the main risks that could affect testing.

Application Under Test: Basic Calculator Web Application

URL: https://capsuletools.app/basic-calculator/

# 1.1 Testing Objectives

The objectives of testing are to verify that the calculator performs basic arithmetic operations correctly, handles invalid operations appropriately, displays accurate results, and provides reliable input and clear functionality.

# 2.0 SCOPE

## 2.1 In Scope

Basic arithmetic operations: addition, subtraction, multiplication, and division.

Numeric input and result display.

Decimal calculations, including decimal input and accurate decimal results

Clear/reset behavior, if a clear control is available.

Basic checks that the visible calculator controls respond as expected.

## 2.2 Out of Scope

Scientific operations such as sin, cos, logarithms, and square roots.

History and memory functions unless confirmed as required features.

Advanced performance, load, and security testing.

Broad cross-browser or cross-device compatibility testing.

# 2.3 Additional In-Scope Features

Keyboard input and shortcuts.

Backspace functionality.

Chained calculations.

Operator precedence.

Negative number calculations.

Result formatting and decimal rounding.

# 3.0 TESTING APPROACH

The team will use manual black-box functional testing through the calculator's visible user interface. Testers will enter selected values, perform operations, and compare displayed results with independently calculated expected results.

Test Design Techniques

The following techniques will be used:

Equivalence Partitioning: Test positive, negative, and zero values.

Boundary Value Analysis: Test values near relevant input or display limits, where defined.

Error Handling Testing: Verify how the calculator handles invalid operations, such as division by zero.

Scenario-Based Testing: Test chained calculations, operator precedence, and clear functionality.

# 3.1 Defect Reporting

- Any identified defect will be documented with a defect ID, summary, steps to reproduce, expected result, actual result,

- severity, and status. Fixed defects will be retested before closure.

# 3.2 Entry Criteria

The application is accessible.

Requirements are reviewed and approved.

The test environment is ready.

Test cases are prepared.

# 3.3 Exit Criteria

All planned high-priority test cases are executed.

All critical defects are fixed and retested.

Test results are documented.

The test summary is reviewed and approved.

# 4.0 ENVIRONMENT REQUIREMENTS

| Component | Configuration |
| --- | --- |
| Application | Basic Calculator Web Application |
| URL | https://capsuletools.app/basic-calculator/ |
| Hardware | Laptop or desktop computer |
| Operating System | Windows; version to be confirmed |
| Web Browser | Google Chrome; version to be confirmed |
| Internet Connection | Stable internet connection |
| Testing Method | Manual functional testing |

# Environment Setup:

Testing will be performed on Windows 11 (25H2, 64-bit) using Google Chrome 154 (64-bit) with a stable internet connection.

# 5.0 FEATURES TO BE TESTED

| ID | Feature | Coverage |
| --- | --- | --- |
| F01 | Addition | Representative positive values and zero |
| F02 | Subtraction | Positive and negative results, where supported |
| F03 | Multiplication | Representative values and zero |
| F04 | Division | Valid divisors and division by zero |
| F05 | Numeric input / result display | Input and result are displayed clearly |
| F06 | Decimal calculations | Decimal input and result, if supported |
| F07 | Clear / reset | Current calculation is cleared, if control exists |

Illustrative scenarios (expected behavior must be confirmed against the agreed requirements):

| Case | Input / Action | Expected Result |
| --- | --- | --- |
| TC-01 | 5 + 3 = | 8 |
| TC-02 | 9 − 4 = | 5 |
| TC-03 | 6 × 2 = | 12 |
| TC-04 | 8 ÷ 2 = | 4 |
| TC-05 | 1.5 + 2.5 = | 4, if decimals are supported |
| TC-06 | 7 ÷ 0 = | Handled safely according to the agreed requirement |
| TC-07 | Enter 25, then press Clear | Current calculation is cleared, if a clear control exists |

# 6.0 REQUIREMENTS TABLE AND REVIEW CHECKLIST

The requirements below are proposed planning requirements. Confirm that each feature exists and agree on any unspecified behavior before approving the final plan.

| ID | Requirement | Priority | Expected Result |
| --- | --- | --- | --- |
| REQ-01 | The calculator shall perform addition. | High | Correct sum is displayed. |
| REQ-02 | The calculator shall perform subtraction. | High | Correct difference is displayed. |
| REQ-03 | The calculator shall perform multiplication. | High | Correct product is displayed. |
| REQ-04 | The calculator shall perform division. | High | Correct quotient for a valid divisor. |
| REQ-05 | The calculator shall handle division by zero safely. | High | The calculator displays "Error" when division by zero is attempted. |
| REQ-06 | The calculator shall accept decimal numbers. | Medium | The calculator shall accept decimal numbers and calculate decimal results accurately. |
| REQ-07 | The calculator shall provide a clear function, if present. | Medium | The calculator shall provide a clear function that removes the current calculation and resets the display. |
| REQ-08 | The calculator shall display results clearly. | High | The calculated result is displayed accurately and remains readable without overflow or overlapping |

Review Checklist

| No. | Review Question | Yes | No |
| --- | --- | --- | --- |
| 1 | Are the requirements clearly defined? | ☐ | ☐ |
| 2 | Are the four basic arithmetic operations included? | ☐ | ☐ |
| 3 | Is division by zero considered? | ☐ | ☐ |
| 4 | Are decimal and clear features confirmed against the app? | ☐ | ☐ |
| 5 | Does each requirement include an expected result? | ☐ | ☐ |
| 6 | Can each requirement be verified through testing? | ☐ | ☐ |
| 7 | Does each requirement have a unique ID and priority? | ☐ | ☐ |
| 8 | Does the Test Plan match the agreed scope? | ☐ | ☐ |
| 9 | Are requirements linked to relevant test cases? | ☐ | ☐ |
| 10 | Are entry and exit criteria clearly defined? | ☐ | ☐ |

Reviewer: __________________________     Review Date: __________________________

Review Decision: ☐ Approved   ☐ Approved with changes   ☐ Rejected

Comments: __________________________________________________________________________

# 7.0 RISKS AND MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Division by zero is not handled as expected | Misleading result or error | Confirm the expected error message before testing and verify that division by zero is handled correctly. |
| Unusual or large inputs produce unclear results | Incorrect or unreadable display | Identify supported input and display limits, then test representative boundary values and verify result readability. |
| Unsupported features are assumed to exist | Scope and test cases become inaccurate | Review the calculator's supported features and confirm the test scope before preparing the final test cases. |
| Requirements are ambiguous | Different expected results across team members | Clarify ambiguous requirements with the team and document agreed expected results before test execution. |
| Work is delayed | Incomplete submission | Assign clear responsibilities, set internal deadlines, monitor progress, and reserve time for final review. |

# 8.0 TEST SCHEDULE

The schedule below is a proposed estimate for the manual functional testing of the calculator application. Dates and assigned testers will be confirmed after the application build and team availability are agreed.

| Activity | Estimated Duration | Responsibility |
| --- | --- | --- |
| Requirements and scope review | 1 working day | QA team / reviewer |
| Test case preparation and review | 1 working day | Assigned testers |
| Environment readiness check | 0.5 working day | Assigned testers |
| Manual test execution | 2 working days | Assigned testers |
| Defect retesting (if fixes are available) | 1 working day (provisional) | Assigned testers |
| Results review and test closure | 0.5 working day | Team lead / reviewer |

Schedule assumptions: Activities may overlap. Defect retesting depends on the availability of fixes. The timeline is an estimate, not a record of completed work.

# 9.0 TEST DELIVERABLES

The following deliverables are planned for this testing effort. Documents will be prepared or updated at the relevant stage; their inclusion here does not mean testing has already been completed.

| Deliverable | Description | Planned Stage |
| --- | --- | --- |
| Reviewed Test Plan | Approved scope, approach, environment, risks and responsibilities. | Before execution |
| Test Cases and Test Data | Documented steps, inputs and expected results for the agreed calculator features. | Before execution |
| Test Execution Results | Pass, fail or blocked status and actual results for executed test cases. | During execution |
| Defect Reports | Reproducible defects with steps, expected/actual results, severity and status. | When defects are found |
| Test Summary Report | Coverage, execution results, open defects and exit-criteria assessment. | At test closure |

# 10.0 TEAM RESPONSIBILITIES AND REVIEW

| Team Member | Responsibility |
| --- | --- |
| Nourhan | Scope/requirements coordination, collecting sections, and merging/reviewing the final document. |
| Ritaj | Features to be tested and testing approach. |
| Mahaba Samir | Environment requirements. |
| Khaled | Requirements table and review checklist. |
| Abdullah | Risks and mitigation. |

# 10.1 Additional Testing Responsibilities

- Test Execution: To be assigned by the team.

- Defect Reporting: Assigned testers will document and report identified defects.

- Final Review and Approval: Team Lead / Reviewer.

Final review: Check section consistency, remove any feature that is not present or agreed, and confirm that names and responsibilities are correct. This document is a test plan; it does not claim that execution has occurred.

Approval Status: Pending team review

Reviewer / Team Lead: __________________________     Date: __________________________